Links:

- Test Plan, Scenarios, Cases

- Bug Reports

Introduction

Project Name: SQA Job Home Task

Report Prepared by: Sharif Jobayed

Date: 08-02-2025

Purpose: This report summarizes the testing activities, findings, and overall quality of the SQA Job Home Task website. It covers functional, UI/UX, performance, security, and compatibility testing.

Test Execution Summary

Total Test Cases Executed: 67

Passed: 30

Failed: 37

Blocked: 0

Skipped: 6

Test Coverage: 75%

Bug Summary

Total Bugs Reported: 4

Critical: 0

High: 4

Medium: 0

Low: 0

Bugs Resolved: 0

Bugs Pending: 0

Test Coverage

Functional Testing: 90% of core functionalities tested

UI/UX Testing: 25% of UI elements tested

Performance Testing: 15% of performance scenarios tested

Security Testing: 0% of critical security areas tested

Compatibility Testing: 40% of browser/device combinations tested

Key Findings

Functional Testing: Contact Form isn’t working

UI/UX Testing: Testimonials aren’t fetched on the landing page

Performance Testing: Load scalability needs to be improved

Security Testing: Not yet tested

Compatibility Testing: Compatible to all major devices

Recommendations

Functional Testing: Fix the contact form and the testimonial. Also, some links need to be updated.

UI/UX Testing: N/A

Performance Testing: Optimize image sizes to improve website loading time under heavy load.

Security Testing: N/A

Compatibility Testing: N/A

Conclusion

Overall Status: The website is functional and meets most requirements, but some critical bugs need to be fixed before deployment.